**Indian Institute of Information Technology (IIIT) Chittoor, Sricity Questionnaire for BTP-Progress Evaluation**

**Wednesdays, 3:30 – 5pm**

**Spring 2016**

**Team:**

**N.Kranthi Kumar(201301017)**

**T.Venkata Bharath (201301026)**

**D.Sudhigna Yadav(201311009)**

1. Describe what you have done in the last 3 weeks.

Week 1: Gave the presentation of our project Student Services Portal.

Week 2: UML diagrams(er diagrams), Signup pages for parent , faculty, student

Week3: uploading data through .csv file, Attendence portal and course registration(basic functionality)

2. How many times did you meet / talk with your faculty / guide?

Every Thursday there is a evaluation of the weekly progress. Other than that we meet faculty regularly to clarify our doubts.

3. How many papers / articles / technical materials have you read in the last 3 weeks?

We learnt web technologies like php, javascript, json , jquery etc.,

4. Provide a brief summary of your learning?

Web development using php.

5. What development / programming / practical activity did you do in the last 3 weeks.

Signup forms and giving different access different people (faculty , teacher and student)

6. How close/far are you from the milestone set by your Guide?

There are weekly evaluations. Till now there were two evaluations done .In these two evaluations we have done the tasks given to us successfully.

7. What specific challenges are you facing/you faced in the last 3 weeks?

Designing the database took a lot of time. Familiarising php took a bit of time but now we are comfortable with it.

8. Propose your plan for the next 3 weeks; as agreed with your supervisor. It would be verified in the next round (Q1).

Complete Database design, Mess portal completion